IS187: IS Practicum

Progress Report #\_3

|  |  |
| --- | --- |
| **Project Name: Law Firm Billing System** | |
| **Reported by: Pagoda Pang** | **Date:9/25/12** |
| **Report Period: From 10/22/12 To 11/1/12** | |
| **Team Members: Albert Badalyan, Colin Kay, Kaleb Martens, Pagoda Pang** | |
| **Project Description: This project is built using Visual Basic Lightswitch, with a SQL back end. The program is intended to help keep track of how many hours and funds have been spent within a case.** | |
| **Progress Summary:**   1. Work completed as planned   We've figured out a way to track time within the system. It takes manual inputs from the user and it also has an automated part to it. The team is working out the kinks in it, such s validating the inputs from the user. Our survey results have come in, only two people took it. It doesn't say much but we can use the inputs from the questions.   1. Work planned but not completed   It's to the point where we meet twice a week to work on this project now. We are going to concentrate on the report feature and the calculations. Once those have been figured out we will be testing the system.   1. Work-in-progress   The reporting feature is currently being worked on. This is going to be our main focus until we figure out a way to do it.   1. Work to be done next period   The report feature is going to be worked on mainly for the next couple of days. Perhaps some the calculations will be done as well. | |
| **Problems Encountered:**  **Conducting the survey was a problem; this should have been in the start of the process. We felt as if we were going backwards doing this. The report feature is another thing giving us a halt on progress. Perhaps the hardest part of the project is to create a report after fields are calculated.** | |
| **Overall Assessment:**  **It feels like we are at a halt, because of the reporting feature. However we are pushing to get it done so it doesn't slow us down any more.** | |

Validated by Team Leader: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_