IS187: IS Practicum

Progress Report #\_5

|  |  |
| --- | --- |
| **Project Name: Law Firm Billing System** | |
| **Reported by: Pagoda Pang** | **Date:11/29/12** |
| **Report Period: From 11/15/12 To 11/29/12** | |
| **Team Members: Albert Badalyan, Colin Kay, Kaleb Martens, Pagoda Pang** | |
| **Project Description: This project is built using Visual Basic Lightswitch, with a SQL back end. The program is intended to help keep track of how many hours and funds have been spent within a case.** | |
| **Progress Summary:**   1. Work completed as planned   The application is almost completed, the report works, data displayed is accurate to what is inputted in the application. Calculated fields are now displayed live on the application, each time an entry is put the funds are automatically deducted for that specific case.   1. Work planned but not completed   We pretty much have things all ready to go; the next phase is to make the final adjustments. After we do that, we plan on implementing the application in their work environment.   1. Work-in-progress   Testing the application and see if there are any major bugs in it. Other than that, documentation is our main concern.   1. Work to be done next period   Implementing the system, and finishing up documentation on the project. | |
| **Problems Encountered:**  **There were discrepancies on how things were suppose to be calculated. The team has cleared up the confusion though, by talking to our sponsors.** | |
| **Overall Assessment:**  **The team feels relieved; all the hard parts have been done. We are going to smoothly sail onto implementation and finishing up on documentation.** | |

Validated by Team Leader: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_